Luke Dubrosky

CS 250

Professor Maryann Krupa

2/17/2026

Sprint Review and Retrospective

Throughout the SNHU Travel project we utilized the various roles and responsibilities of each member within a scrum team. Our scrum team for the SNHU Travel project comprised of a developer, tester, scrum master, and product owner. At the start of the process, the product owner and scrum master spoke with stakeholders to outline what the project would entail before bringing it back to the team. The product owner acted to bridge the gap between stakeholder requests and the team, ensuring all new features aligned with the product vision. Outside of the initial interaction the product owner played an important role in two other key areas of the products process. Firstly, during module three, the product owner created the backlog using user stories. This interaction was crucial since the product owner was able to utilize that role to successfully bridge the gap and bring the requests stakeholders desired to the team through the backlog. The other major time the product owner played a role throughout the process was when the tester required more information on what the product should look like. From that interaction the product owner provided a wire frame for a slide show format that the product should follow. Creating that transparency within the team and offering a clear response helped prevent any bottlenecking because of the testers confusion.

Looking towards the tester, the main role they played in this product was by creating test cases and later refining them with their updated information. Taking the wire frame they were given, they adjusted their test cases to ensure the finished product would be to the satisfaction of stakeholders. Establishing detailed test cases helped to create a definition of done that would allow the tester to gauge how well the product aligns with the product vision. Utilizing a definition of done allows the team to have a concrete understanding of what is needed for a feature to be finished. The end result of the updated test cases allows the developer to see what functionality requirements are being looked for specifically. Providing transparency throughout the team by discussing the new changes and pivoting accordingly prevented any major roadblock from arising as a result of the changing requirements.

The developers role during this project was to implement features to tackle the user stories and any changes brought by the product owner. Using the original backlog a functioning top five list was created in a page format which successfully fulfilled the original requirements. Later in the project, the product owner brought a change from stakeholders where they wanted to shift gears towards a wellness/detox focus. The meeting with the team ended with the developer needing to look at what the current progress on features is and the product owner deprioritizing backlog items to keep the same time frame. That flexible group discussion allowed the developer to focus on updating the code to implement the slide show feature and a list of new destinations based on the changing requirements.

During all of these team meetings the scrum master, me, was present as a guiding hand for the team. The role I played was to keep the team on track and lead the conversation towards important discussion. While discussing the new wellness/detox focus I added in the question of whether our time frame would be adjusted to make sure all aspects of the change were discussed. The goal of leading the conversation towards time frame is to ensure we avoid issues like scope creep. Outside of guiding the team during discussions I met originally with the product owner and stakeholder to get the goal of the project and start building the agile team charter and scheduling scrum events.

Adopting an agile approach to the software development life cycle helped the team complete user stories by promoting transparency and flexibility. Starting with creating user stories, the product owner utilized stakeholder meetings to create detailed user stories for the team. Providing those transparent stories to developers and testers allowed them to start implementing features and creating test cases to ensure the end product works as intended. Overall, the transparency between team members helped user stories to progress through each stage of development. Flexibility comes from how these stories are separated into the product backlog. This allows the team to adjust one feature without it needing to affect the others in the backlog. It also serves to make deprioritizing easier for the product owner, ensuring new features can be properly incorporated into the product. Changing the standard linear approach of the software development life cycle into a continuous loop enhances the adaptability of the team.

Earlier I discussed how the team was able to handle interruptions as a result of the agile approach using the wellness/detox example. The change brought to the team of a shift towards wellness/detox retreats was greatly supported by the agile approach used. Utilizing the team meeting to address this sudden shift allowed all members to become informed about the change. Having the flexible structure of an agile approach allowed the team to work quickly to pivot the product to meet the new requirements. The tester used the information to update test cases to incorporate the change while the developer implemented the new feature into the product. The scrum master prevented scope creep by addressing the time frame of the project and the product owner deprioritized other features to ensure the team could stay on schedule.

SAMPLE EMAIL

To: Christy (product owner)

From: Brian (product tester)

Subject: Clarification of website looks and non functional requirements

Hi Christy,

I am currently developing the test cases for the SNHU Travel website user stories. There are a few areas that I feel need more clarification and details to ensure the testing aligns with customer expectations:

- Visuals: you provided the slideshow to format the top 5 destinations list, should this same format be used for the my top 5 personalized destinations list? Likewise, should this same format be used for the personalized hot deals list?

- Portability: should the testing be done on various systems like windows, mac and other OS? If so, will the looks vary by which system is used?

- Performance: Is there a target response time for the pages to load? Is there a target resource usage to stay below?

- Security: what is the required user authentication? How should user payment and processing be handled?

Having these details would help to ensure all customer expectations are met properly. Could we have a short discussion on these topics if possible? Otherwise, could you provide a document clarifying these topics? Thank you for your time.

Sincerely,

Brian

Product Tester

The above email is a key example of how effective communication was used to provide clarity and promote collaboration within the team. The email is from the product tester during the process of making the test cases for the product. There was a lot of grey area around the user stories that only became more confusing from the provided slide show wireframe the product owner gave. This email highlights all the areas the tester needs clarification on to make sure his test cases can follow the definition of done. Taking it a step further, the tester asks for a short discussion to promote collaboration with the product owner to define the requirements together. There are many other examples of effective communication that took place throughout the project. One example would be the meeting held to discuss the wellness/detox change that allowed the team to work towards a solution collectively.

Some of the organizational tools used to help our team be successful were the product backlog, test cases, and the definition of done. Using the product backlog for sprint planning was important for determining what features would need to be completed during the sprint, allowing the team to have a well defined scope. This also allowed the product owner to reorder the priorities when the project requirements changed making sure the team was always working on the highest priority features. Our test cases acted as a roadmap for the quality during the development phase because they were aligned with the definition of done, ensuring features were only moved to complete once they met stakeholders requirements. During daily scrums the definition of done was a reference point to prevent scope creep by promoting transparency about our progress to the sprint goal.

The pros of the scrum-agile approach for the SNHU Travel project are flexibility and transparency. Having good communication throughout the team and with stakeholders fostered an open environment where each member was able to understand the teams progress every step of the way. This also helped to create flexibility since the team was able to adjust the user stories and test cases to meet stakeholders new requirements during the sprint. The major con that this approach had was a lack of initial structure. When the test cases were being created a lot of questions arose on the structure and finer details of what the product should be. Lacking those details led to confusion which was mitigated by the transparency and effective communication of the team. Using emails with the product owner the tester was able to get more concrete information on what the product should look like by changing it to a slide show framework. This did not only affect the tester but also the developer who had created the top five list in a standard page format resulting in changes to be made. I believe the agile approach used was the best approach for the SNHU Travel project. Having a more flexible approach was crucial to incorporate the stakeholders requests while maintaining the initial time frame. The only thing that would have made the approach go more smoothly would have been more detailed information initially to have avoided the mid sprint confusion.