## Slide 1: The switch to agile
Luke Dubrosky
CS 250

## Slide 2: Agile Roles pt 1.
SCRUM MASTER:
The facilitator of the process who is responsible for removing roadblocks and coaching the team on scrum. The scrum master serves to shield the team from outside interruptions and make sure they remain productive. Serving as a leader instead of a manager, "they aren't entitled to exercise authority over the team, distinguishing their role from a conventional project or development manager" (Salimi, 2024).
PRODUCT OWNER:
Serving as the bridge to connect the agile team to stakeholders, the product owner maintains the product backlog and user stories. Having such a crucial role they "are tasked with conveying a clear vision to the Scrum team" (Salimi, 2024). The success of the team depends on how well the product owner can convey stakeholder requests.

## Slide 3: Agile ROLES PT 2.
DEVELOPMENT TEAM:
The development team is a cross-functional and self organizing team. They are responsible for "possessing all the skills and knowledge required to deliver high-quality, functional software" (Salimi, 2024).
Technical skills: Responsible for building the features brought by the product owner. Working closely with the team to develop a product that fulfills the stakeholder requests brought by the product owner.
Quality assurance: Responsible for creating test cases and ensuring the final product meets the defined requirements by the team. Works closely with the product owner to outline the goal of the software.
Communication: It is important for the team to work closely with one another to overcome challenges. One way is to "coordinate the progress and challenges they face during the daily scrum meetings" (Mehta, 2022).

## Slide 4: Sdlc in an agile approach
Requirements & Analysis Collaborate with stakeholders to gather requirements. Prioritize key project requirements.
Project Planning Structure the development process by "forming the team, defining timelines, and setting up essential resources" (Nguyen, 2025).
Design Breaking down user stories into manageable pieces.
Coding & Implementation Development begins in sprints. Utilizes real time validation to detect issues and deliver functional features before moving on.
Testing Quality assurance takes place alongside the development to ensure software functionality.
Deployment Present stakeholders with a shippable product increment for immediate feedback to use for the next requirements loop.
Maintenance Focuses on long term software sustainability. This is done by "focusing on fixing bugs, enhancing features, optimizing performance, and improving user experience" (Nguyen, 2025). Important note: The SDLC process in an agile approach is a continuous loop rather than one linear process.

## Slide 5: If a WATERFALL MODEL was used
How would using a waterfall model have affected the SNHU Travel project?
During the project, a large change was brought as stakeholders wanted to shift to a wellness/detox retreat focus. This change was worked through with the team and quickly implemented.
Waterfall presents a large challenge with sudden changes since it follows a much more rigid approach. Instead of resolving the issue swiftly like our agile approach did, waterfall would have taken significantly longer. In order to go about the change waterfall would have restarted scrapping the work already done and costing the company time and money. With fixed requirements at the start of a waterfall project, it is incredibly difficult to make changes during development leading to a lot of paperwork and bottlenecking.

## Slide 6: WATERFALL vs AGILE
AGILE
Adaptability for complex projects with changing requirements. SNHU Travel project changed requirements several times allowing fast implementation on features like switching to a slide show.
Constant customer involvement. Talking with stakeholders throughout allowed us to gather information on new features as they arose to implement.
Flexible timeline and delivery. With constant changes happening it is important to have flexibility. Adding new features allows the product backlog to be changed to meet changing requirements without the worry of a fixed end timeline for the entire project.
Working as one cohesive team. This allowed for quick and effective communication for us during the project allowing for quick and efficient problem solving.
WATERFALL
Structured and useful for projects with all requirements being defined up front. More complex projects like the Travel project would stall a structured approach.
Linear development stages. Needing to go back and forth from development to testing like what the SNHU project took would not have been possible under waterfall.
Limited customer involvement. After establishing the initial structure little to no customer involvement would have removed a lot of the features gained through user stories.
Fixed timeline and delivery. With the project being worked on as a whole with a fixed timeline and delivery it makes changes nearly impossible.
Working with independent jobs. Having less team communication and collaboration makes for a less transparent team. Without that foundation teams struggle with problem solving and seeking clarification. (Adobe Communications Team, 2022).

## Slide 7: REFERENCES
Salimi, S. (2024). Understanding Key Roles in Scrum. Agile Academy. https://www.agile-academy.com/en/foundations/roles-in-scrum/
Nguyen, K. V. (2025, November 23). 7 Key Phases of the Agile Software Development Life Cycle. KMS Technology. https://kms-technology.com/blog/key-phases-of-agile-software-development-life-cycle/
Mehta, N. (2022, April 18). Role of Development Team in an Agile Environment Techtic. https://www.techtic.com/blog/agile-development-team/
‌Adobe Communications Team. (2022). Agile vs. Waterfall — from software development to project management. Adobe.com. https://business.adobe.com/blog/basics/agile-vs-waterfall-project-management
‌
‌
‌